**Weekly Assessment**

**44-562: Software Engineering II, Spring 2016**

**Week of: February 9, 2016**

**Group Name: Team Supreme**

**Project Name: Pagliai’s Inventory Tracking System**

**Project related activities performed this week:**

We finished gathering requirements and finished documentation. We Installed JavaFX plugin on intellijay and connected it to the kinvey database service. We also continued setup on the iOS application.

**Milestones achieved this week:**

* **Finished our requirements specification.**
* **Set up a repository with github.**
* **Connected our JavaFX application to kinvey.**

**Activities performed by individual group member:**

Member 1 Name: Kyle Scott\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Helped setup Kinvey database service to the iOS application.

Member 2 Name: Jerry Liu \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Continued setting up Kinvey database service to the iOS application.

Member 3 Name: Sandip Subedi\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Created Kinvey account. Setup JavaFX to kinvey database.

Member 4 Name: Dakota Carmichael\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Finished gathering and documenting our requirements.

Member 5 Name: Coleten McGuire\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Set up a git repository with github. Continued research on iOS development.

Member 6 Name: Eric Martin \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Continued development on JavaFX application.

**Milestones for next week:**

* Verify that our iOS application is connected to Kinvey.
* Create a design for our database.
* Implement our user interface for the iOS application.