**Weekly Assessment**

**44-562: Software Engineering II, Spring 2016**

**Week of: March 9, 2016**

**Group Name: Team Supreme**

**Project Name: Pagliai’s Inventory Tracking System**

**Project related activities performed this week:**

On Tuesday we worked to make the final version of PowerPoint. Made sure we have the work hours chart ready. Practice to give presentation and made sure everything was ready. Did a demo to the client and asked if the product was as expected to her.

**Milestones achieved this week:**

* **PowerPoint completed for mid-term presentation**
* **Made a list of work to be done.**
* **Did a short demo to the client**

**Activities performed by individual group member:**

Member 1 Name: Kyle Scott\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Helped create the final version of PowerPoint presentation. Worked on to create the list of remaining work to be done for the IOs app.

Member 2 Name: Jerry Liu \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Helped to create the work flow chart for the PowerPoint presentation. Did some sample coding to make sure the IOS app sends data to the accurate collection in Kinvey Database.

Member 3 Name: Sandip Subedi\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Worked on to create a new UML diagram for the Desktop side for the PowerPoint. Did some sample coding to add the check box and change the color of the particular cell.

Member 4 Name: Dakota Carmichael\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Collected information from everybody and created the final version of the PowerPoint. Did some research to learn how to create barcode labels for the IOs app.

Member 5 Name: Coleten McGuire\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: He made sure the list on tasks was sure before giving the final presentation. He did some sample coding for the IOs app to read barcode and use the code to connect to that item in Kinvey database.

Member 6 Name: Eric Martin \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Activity: Did final edit on the PowerPoint to make sure everything is fine. Gave a short demo to the client to make sure we are doing as she wanted. Brought T-shirts from the client so that we can wear them during the presentation.

**Milestones for next week:**

* **iOS app** : Develop a way to match the code on the label and send the exact information to the database.
* **Desktop App:** Add checkbox for the 3 columns (Roma, US foods, Hyvee/Walmart) so that we can generate report with the exact information.
* Get new updated list from the client and make labels form the barcode reader