## Slide 1: Team Supreme
Pagliai’s Inventory Tracking Systems (P.I.T.S)

## Slide 2: Presentation Overview
Introduction about the group and the project
Explain requirements and mockup clearly
Clearly explain the design
A list of concrete tasks to carry out the project
Initial schedule estimate table with actual task assignment
Current status (include code snippet or screen shot, any real GUI, any demo if available)

## Slide 3: Introduction
Group Members
Our Client Pagliai’s
Why our client needs a inventory tracking system

## Slide 4: Project Requirements
What the Client wants
  Count her inventory faster
  Allow updating prices of products fast and easily.
  Find total cost of all products on hand and get figure for accountant
What we suggested
  Linked scan gun to mobile application
  Desktop Application
  Finalize report button for final calculation
  Monthly report feature

## Slide 5: Mockups

## Slide 6: Mockups

## Slide 7: Design

## Slide 8: Design

## Slide 9: List of tasks
1. Gather Requirements (1)
2. Record Requirements (Requirement Specification Sheet (2)
3. Create Moqups for User Interfaces (3a)
4. Set up repository (3b)
5. Research Databases that can connect with iOS and desktop applications (3c)
6.Create a design for the system. (4)
7. Set up desktop application (5a)
8. Set up iOS application (5b)
9. Connect desktop application to Kinvey Database (6a)
10. Connect iOS application to Kinvey Database (6b)
11. Enter current data into database. (6c)
12. Create test cases for our requirements. (7)
13. Implement the requirements for the desktop application (8a)
14. Implement the requirements for the iOS application (8b)
15. Test our implementation (9a)
16. Create Labels for the items at Pagliai's (9b)
17. Propose working copy of system to client (10)
18. Adjust system if needed (11a)
19. Add additional features if time allows (11b)
20. Install the system on site (12)
Completed
Incomplete

## Slide 10: Task Network
Task1
Task2
Task3c
Task3a
Task5a
Task6c
Task6a
Task8a
Task9a
Task3b
Task4
Task5b
Task6b
Task7
Task8b
Task9b
Task12
Task10
Task11a
Task11b